**Advanced Software Engineering Project Plan**

**Team Members**:

1. Jason Elmer Borisman (jc997776)
2. Ralph Jirehel Budiono (jc994894)
3. Wilson Vallerian Wong (jc976286)

**Topic:** Website for small business (Shirt design service)

**User stories**:

* Title: Login/Sign in Page (10 Days)

Description: User will able to login to their account.

Priority: 10

* Title: Shopping Cart (7 Days)

Description: User will be able to checkout multiple items that they picked.

Priority: 20

* Title: Catalog (15 Days)

Description: Display list of items in the store

Priority: 10

* Title: Pay Online (12 Days)

Description: User will be able to pay using online payment method.

Priority: 10

* Title: Request Specific Design (2 Days)

Description: User will be able to request for their own design personally to the owner of the business.

Priority: 30

* Title: Delivery Service (5 Days)

Description: User are able to provide their delivery address to have the product delivered to them.

Priority: 10

* Title: Purchase History (7 Days)

Description: User are able to view their purchase history.

Priority: 40

* Title: Virtual Assistant (15 Days)

Description: User are able to interact with a virtual assistant service if they have any problem or question regarding the website/services.

Priority: 50

* Title: Size measurement (2 Days)

Description: User are able to choose their shirt size.

Priority: 10

* Title: Specify color (2 Days)

Description: User are able to choose their shirt color.  
Priority: 10

Total Estimated days: 62 Days

**Iterations:**











