Advanced Software Engineering Project Plan

Team Members:

- Jason Elmer Borisman (jc997776)

- Ralph Jirehel Budiono (jc994894)

- Wilson Vallerian Wong (jc976286)

Topic: Website for small business (Shirt design service)

User stories:

- Title: Login/Sign in Page (10 Days)

Description: User will able to login to their account.

Priority: 10

- Title: Shopping Cart (7 Days)

Description: User will be able to checkout multiple items that they picked.

Priority: 20

- Title: Catalog (15 Days)

Description: Display list of items in the store

Priority: 10

- Title: Pay Online (12 Days)

Description: User will be able to pay using online payment method.

Priority: 10

- Title: Request Specific Design (2 Days)

Description: User will be able to request for their own design personally to the owner of the business.

Priority: 30

- Title: Delivery Service (5 Days)

Description: User are able to provide their delivery address to have the product delivered to them.

Priority: 10

- Title: Purchase History (7 Days)

Description: User are able to view their purchase history.

Priority: 40

- Title: Virtual Assistant (15 Days)

Description: User are able to interact with a virtual assistant service if they have any problem or question regarding the website/services.

Priority: 50

- Title: Size measurement (2 Days)

Description: User are able to choose their shirt size.

Priority: 10

- Title: Specify color (2 Days)

Description: User are able to choose their shirt color.
Priority: 10

Total Estimated days: 62 Days

Iterations: